Table of Contents

# UniHack Pivot Plan

## Lead Agent → Product Intelligence Engine

Team FasterThanAI · Priyanshu · Nupur · Raj Challenge: AI-Powered Product Intelligence for Industrial Commerce (Unilog / UniHack) Window: 3–7 days · Strategy: keep the machine, replace the domain

## The one-line thesis

Your lead agent and this challenge are the same abstract problem: take sparse structured records, fetch unstructured web and document data about each one, use an LLM to produce structured fields carrying confidence and provenance, let a human approve, and do it in bulk.

You are not starting over. You are swapping the noun from Lead to Product and adding four things you don’t have yet: unit normalisation, rule validation, multi-source conflict detection, and vision.

## Read the rubric first

Slide 4 of the UniHack template is the scoring criteria wearing a disguise. Everything in this plan traces back to one of these three questions. If a task doesn’t, cut it.

|  | Rubric question | What wins it |
| --- | --- | --- |
| Q1 | How do you enrich minimal product information? | Part Number + Brand + Short Description in → 20+ structured attributes out |
| Q2 | How do you ensure accuracy and trust? | Per-attribute confidence, source URL, rule validation, cross-source conflict flags, human review |
| Q3 | What makes it scalable for enterprise catalogs? | Background jobs, batch ingest, new manufacturers with no code change, HTML + PDF + image handling |

The brief names six approaches — AI agents, RAG, knowledge graphs, document intelligence, vision-language models, human-in-the-loop. You already ship working RAG, document intelligence and human-in-the-loop. Add vision, call the orchestration layer agents, and skip knowledge graphs entirely. They’re a trap.

# PART A · THE TRIAGE

## A1. Delete these — 9 services, 10 routes, 7 tables

Deleting is not loss, it’s the fastest way to make this obviously a different product. Do it on day one so nobody wastes time maintaining dead code.

Services to delete

apollo_service.py            email_guesser_service.py     followup_service.py
gmail_service.py             hunter_service.py            reply_classification_service.py
reply_response_service.py    vapi_service.py              opportunity_service.py *

* keep the shape of opportunity_service if you want AI-generated attribute schemas — see B4.

Routes to delete

calls.py     emails.py    followups.py    gmail.py      hunter.py
apollo.py    replies.py   reply_classification.py       reply_responses.py    lead_agent.py

Tables to drop

EmailDraft   FollowUpDraft   ReplyResponseDraft   CallLog
CallScript   GmailToken      GmailOAuthState

Frontend pages to delete: Calls.jsx, Emails.jsx Dependencies to drop: google-api-python-client, google-auth-oauthlib, google-auth-httplib2, dnspython, and the unused tenacity

That removes roughly 40% of the codebase and every trace of outbound sales.

## A2. Reuse completely untouched — this is your unfair advantage

Do not rewrite these. Change nothing but the prompt strings where noted.

| File | Why it survives the pivot |
| --- | --- |
| services/scraper_service.py | Fetches public pages with robots.txt checks, SSRF guards, 1 MB cap, 8 s timeout. Now it fetches manufacturer product pages. Zero changes. |
| services/document_service.py | PDF/DOCX/TXT → text → indexed chunks. Now it eats spec sheets and catalogs. Zero changes. |
| services/embedding_service.py | Gemini embeddings, 3072-dim, error handling. Zero changes. |
| services/knowledge_service.py | Hybrid semantic + keyword retrieval over pgvector. Now retrieves taxonomy rules and reference specs. Zero changes. |
| services/ai_service.py | The Gemini client, clean_value, extract_json_from_text. Keep the helpers, replace the email prompts. |
| db/database.py, db/database_utils.py | Engine, pooling, the ensure_*_columns pattern. Zero changes. |
| utils/time_utils.py | Zero changes. |
| The three job-table patterns | *_job tables + processed/total/failed + polling endpoint. This is your Q3 scalability answer. Copy the pattern, rename. |
| All 9 UI primitives + Midnight Aurora tokens | Button, Card, Badge, Table, PageHeader, EmptyState, Skeleton, Toast, StatCard, plus index.css. Zero changes. |
| App.jsx, Sidebar.jsx, Navbar.jsx, theme system | Change the nav labels. Nothing else. |

## A3. Rename and re-prompt — same code, new domain

| Old | New | What actually changes |
| --- | --- | --- |
| lead_research_service.py | enrichment_service.py | Same fetch→Gemini→structured-output flow. New prompt, new output schema. |
| lead_scoring_service.py | quality_service.py | Same scoring flow. Now scores data completeness and confidence instead of sales fit. New prompt. |
| lead_discovery_service.py | sourcing_service.py | Keep the scraping, AI structuring, confidence scoring, dedupe and merge logic. This file is your crown jewel — it already does cross-source dedupe, which becomes conflict detection. |
| routes/leads.py | routes/products.py | Same CRUD, CSV upload, CSV export, async job trigger. |
| routes/campaigns.py | routes/catalogs.py | Same. |
| routes/lead_scoring.py | routes/quality.py | Same. |
| routes/discovery.py | routes/sourcing.py | Same. |
| pages/Leads.jsx | pages/Products.jsx | Same table, filters, async job cards. New columns. |
| pages/Campaigns.jsx | pages/Catalogs.jsx | Same. |
| pages/LeadDiscovery.jsx | pages/Sources.jsx | Same. Paste manufacturer URLs, upload PDFs. |

# PART B · THE NEW DATA MODEL

This is the single most important design decision in the pivot. Get it right and the rubric answers itself.

## B1. Store attributes as rows, not as a JSON blob

The instinct is to put enriched data in a JSON column on Product. Don’t. The rubric asks for per-attribute confidence, per-attribute provenance and per-attribute review. A blob throws all of that away.

Catalog                    (was Campaign)
  id, name, vertical, description, created_at

AttributeSchema            (NEW — or repurpose Opportunity)
  id, catalog_id, category_name          e.g. "Ball Valve"
  attributes  JSON  [{ key, label, data_type, unit_family,
                       allowed_values, required, min, max }]

Product                    (was Lead)
  id, catalog_id
  part_number, manufacturer, short_description      ← THE MINIMAL INPUT (Q1)
  category, canonical_name, long_description
  status          pending | sourcing | enriching | needs_review | approved | failed
  completeness_score      0-100   how many required attributes are filled
  confidence_score        0-100   mean confidence across attributes
  quality_grade           A | B | C | D
  enriched_at, model_used, error

ProductAttribute           (NEW — the heart of the whole thing)
  id, product_id
  key                     "pressure_rating"
  value_raw               "150 PSI"      exactly as found
  value_norm              "150"          after normalisation
  unit                    "psi"
  confidence              0-100
  status                  proposed | approved | rejected | conflicted
  source_id               → SourceDocument              ← PROVENANCE (Q2)
  extraction_method       html | pdf | vision | inferred
  validation_flags        JSON  rule failures, enum mismatch, out of range
  model_used, reviewed_by, reviewed_at

SourceDocument             (was DiscoveredLead)
  id, product_id, url, filename, doc_type   html | pdf | image
  fetched_at, content_hash, text_snippet, page_number

AttributeConflict          (NEW — the multi-source verification story)
  id, product_id, key
  candidates  JSON  [{ value, source_id, confidence }]
  resolution        unresolved | auto | human
  resolved_value, resolved_by, resolved_at

EnrichmentJob / ValidationJob    (copy LeadResearchJob / LeadScoringJob verbatim)
  id, catalog_id, status, total, processed, succeeded, failed,
  started_at, finished_at, error

Three new tables. Everything else is a rename. You already have the migration pattern in database_utils.py.

## B2. Why this exact model wins

- Q1 — Product starts with three fields and ends with 20+ ProductAttribute rows. That’s the demo.

- Q2 — every single attribute carries confidence, a source document, an extraction method, validation flags and a review status. When a judge asks “how do I know this is right?” you click one attribute and show the source PDF page it came from.

- Q3 — EnrichmentJob runs the whole catalog in the background. A new manufacturer needs no code, just a new source URL.

## B3. The pipeline

1  INGEST      CSV: part_number, brand, short_description        ← minimal input
2  SOURCE      find + fetch manufacturer pages, PDFs, images     ← sourcing_service
3  EXTRACT     HTML  → text     → Gemini → attributes
               PDF   → pypdf    → Gemini → attributes
               image → Gemini vision      → attributes           ← NEW
4  NORMALISE   units, formats, enums — deterministic, no LLM     ← NEW
5  VALIDATE    rule checks + AI cross-check + conflict detect     ← NEW
6  SCORE       per-attribute confidence, per-product completeness ← quality_service
7  REVIEW      human approves / edits / rejects                   ← Review queue
8  EXPORT      clean structured catalog out as CSV / JSON         ← NEW

Steps 1, 2, 3 (text), 6 and 7 already exist in your codebase in another domain. Steps 4, 5, 8 and vision are the genuinely new work — and they are also exactly the four things that win.

## B4. Optional: AI-generated attribute schemas

Your opportunity_service.py takes a messy goal and produces a 20-field structured strategy. Point that same code at “ball valves for industrial plumbing” and it produces a candidate attribute schema. It’s a two-hour change to an existing file and it’s a genuinely impressive demo beat — the system proposes what attributes a category should even have.

# PART C · THE FOUR DIFFERENTIATORS

Most teams will ship a prompt that returns JSON. These four are what separate you.

## C1. Unit and format normalisation — do this first, it’s the highest ROI

1/2 in · 0.5" · 12.7 mm · ½ inch are the same value. Unilog’s entire business is this problem. Almost no hackathon team will touch it because it isn’t glamorous.

Build services/normalization_service.py — deterministic Python, no LLM:

- Dimensions — fractional inches, decimal inches, mm, cm → canonical mm and inches

- Pressure — psi, bar, kPa, MPa

- Temperature — °F, °C

- Threads — NPT, BSP, UNF variants

- Materials — SS304 / 304 SS / Stainless Steel 304 → canonical enum

- Booleans — Yes/Y/True/✓ → true

Store both value_raw and value_norm. Show both in the UI. Saying “we normalise units deterministically rather than trusting the LLM to do arithmetic” is a senior-engineer answer and judges will notice.

## C2. Multi-source conflict detection

Fetch each part from 2–3 sources. When they disagree, don’t silently pick one — record an AttributeConflict and surface it.

Your lead_discovery_service.py already does _find_existing_contact, _apply_discovered_data_to_existing_lead and field-level merge with quality heuristics (_role_quality, _url_quality, _phone_quality). That is conflict resolution. Port the pattern: highest-confidence source wins automatically, ties and large divergences escalate to the human queue.

This is the strongest possible answer to “multi-source verification” in rubric Q2.

## C3. Vision on datasheets

google-genai is already installed and Gemini 2.5 Flash is multimodal. You do not need a new dependency.

- Feed product photos → extract visible model numbers, form factor, connection type

- Feed scanned PDF spec sheets (the ones with no text layer) → render page to image → extract the spec table

- Feed catalog page images → pull the row for a given part number

Set extraction_method = "vision" on those attributes so provenance shows how each value was obtained. The brief names vision-language models explicitly; this is a cheap, visible win.

## C4. Rule-based validation alongside AI validation

The brief lists both. Run both, show both.

From the AttributeSchema: required fields present, data_type matches, value inside min/max, value inside allowed_values, unit belongs to the right unit_family. Failures land in validation_flags and drop confidence.

Then a separate cheap Gemini pass: “here are the extracted attributes for this part, flag anything implausible for this product category.” Two independent checks — deterministic and probabilistic. Say exactly that on the deck.

# PART D · SEVEN-DAY SCHEDULE

Three people, parallelised. Adjust down if you have less time; the day-by-day order is the priority order.

### Day 1 — Foundation

- All: new public repo product-intelligence-engine. Fresh git history, README naming this as built on your own prior framework.

- Priyanshu: copy backend skeleton, delete the 9 services / 10 routes / 7 tables from A1, write the new models from B1, add ensure_*_columns migrations

- Nupur: pull 25–30 real part numbers from Grainger or McMaster-Carr across 3 categories. Ball valves, pressure gauges, pipe fittings. Record part number + brand + one-line description only — that’s the minimal input.

- Raj: write the AttributeSchema JSON for those 3 categories, by hand, from real product pages

Gate: by end of day 1 the app boots, tables exist, dead code is gone.

### Day 2 — Ingest → Source → Extract (text)

- Priyanshu: CSV ingest endpoint, products routes, EnrichmentJob background job copied from LeadResearchJob

- Raj: enrichment_service.py — port lead_research_service, new prompt returning attributes keyed to the schema, writing ProductAttribute rows with confidence and source_id

- Nupur: rename frontend pages, strip Calls and Emails, wire the Products table

Gate: upload a CSV of 25 parts, run the job, see attributes appear with sources.

### Day 3 — Normalise + Validate

- Raj: normalization_service.py (C1) — units, materials, threads, booleans

- Priyanshu: validation_service.py (C4) — rule checks from schema, validation_flags, confidence penalties, then quality_service.py for completeness and grade

- Nupur: attribute detail view — raw value, normalised value, unit, confidence, source link, flags

Gate: 1/2" and 12.7mm resolve to the same normalised value on screen.

### Day 4 — Vision + Conflicts

- Raj: Gemini vision path (C3) — image and scanned-PDF extraction, extraction_method = vision

- Priyanshu: AttributeConflict detection (C2), porting the merge heuristics from lead_discovery_service

- Nupur: conflict UI — show competing values side by side with their sources, one click to resolve

Gate: a scanned datasheet produces attributes; a deliberate disagreement raises a conflict.

### Day 5 — Review queue + Export

- Nupur + Priyanshu: the Review page. This replaces Emails.jsx as your approval surface — bulk approve, edit inline, reject, filter by confidence and by flag. Reuse the draft approve/reject state machine wholesale.

- Priyanshu: export endpoint — enriched catalog out as CSV and JSON, with a provenance column

- Raj: RAG wiring — taxonomy and reference docs into the Knowledge page, retrieved during enrichment

Gate: end-to-end. CSV in → enriched → reviewed → exported.

### Day 6 — Deck, demo data, polish

- Nupur: the 15-slide template. Slide 4 is the rubric — answer its three questions literally and directly.

- Priyanshu: deploy frontend to Vercel, backend to Render. Seed a fully enriched demo catalog.

- Raj: architecture diagram and process flow (template slides 7 and 9)

### Day 7 — Video + submit

- 3-minute demo video (the template caps it at 3 minutes — shorter than your last one, so cut hard)

- Buffer for everything that breaks

# PART E · THE DEMO THAT WINS

Three minutes. This is the exact sequence.

| Time | Beat | What it proves |
| --- | --- | --- |
| 0:00–0:20 | The problem, in one screen: a real catalog row with 3 fields and 17 blanks | You understand Unilog’s trust gap |
| 0:20–0:50 | Upload the CSV — 25 parts, part number + brand + one line each. Click Enrich. | Q1 — minimal input |
| 0:50–1:20 | Job runs in the background, progress bar climbing. Products fill in live. | Q3 — scale |
| 1:20–2:00 | Open one product. 20+ attributes, each with confidence, unit, and a source link. Click through to the actual PDF page it came from. | Q2 — trust and traceability |
| 2:00–2:25 | Show a conflict: two sources disagree on pressure rating. Show the raw vs normalised values for a dimension. | Q2 — multi-source + normalisation |
| 2:25–2:45 | Review queue: bulk approve the high-confidence ones, hand-edit one low-confidence one. | Q2 — human-in-the-loop |
| 2:45–3:00 | Export the clean catalog. Show the before/after row. | The payoff |

The single most memorable moment is clicking an attribute and landing on the exact page of the exact PDF it was extracted from. Nobody else will have that. Build the demo around it.

# PART F · RISKS AND HONEST CALLS

Eligibility — resolve this on day 1. Check whether UniHack requires code written during the event. Use a fresh repo either way, and say plainly in the README and the deck that it builds on a framework your team wrote previously. Being upfront costs nothing; being caught costs everything.

Domain naivety is your biggest technical risk. None of you work in industrial distribution. Before designing the schema, spend an hour on real product pages. Look at how a distributor actually presents a ball valve — the attribute names, the units, the abbreviations. Building something that looks right to you and wrong to a Unilog judge is the most likely failure mode.

Scope discipline. Cut in this order if you run short: knowledge graphs (never build), AI-generated schemas (B4), vision (C3), conflict detection (C2). Never cut normalisation or provenance — they are the two things that make the trust story real.

Latency. 25 products × 3 sources × 2 Gemini calls ≈ 150 calls. Your background job system already handles this, but seed the demo catalog beforehand — don’t enrich live on camera beyond the one small batch.

Render cold start. Same warning as last time. Warm it 20 minutes before recording.

## Why this is worth doing

Most teams will spend three days getting a single prompt to return JSON reliably and ship a Streamlit page. You will start day one with background jobs, pgvector RAG, an approval state machine, provenance columns, responsible scraping, document parsing, and a deployed polished UI — all of it already working.

The pivot isn’t a compromise. It’s the reason you can spend your whole week on the four things that actually score.